### ****Project: Digital Dropshipping Platform for Keys****

#### ****1. Introduction****

This system will allow users to import stock from any marketplace using its export API and automatically resell it on the same or other marketplaces with price adjustments and automatic synchronization.

#### ****2. Key Features****

* Integration with APIs from any marketplace that supports stock export.
* Centralized stock management with automatic synchronization.
* Automatic price adjustment with custom rules.
* Digital dropshipping within the same or other marketplaces.
* Automation of sales and key deliveries.
* Monetization through per-key sales fees or monthly subscriptions.

#### ****3. Technical Architecture****

* **Backend:** Node.js (Express) or Django/Python
* **Database:** PostgreSQL / MongoDB
* **Frontend:** React.js or Vue.js
* **Infrastructure:** AWS / DigitalOcean / Google Cloud
* **Payments:** Stripe / PayPal

#### ****4. General API Endpoints****

**User Registration:**  
POST /api/auth/register

**Login:**  
POST /api/auth/login

**Connect Marketplace API:**  
POST /api/providers/connect

**Retrieve Available Stock:**  
GET /api/stock

**Automatically Adjust Prices:**  
POST /api/stock/update-prices

**Publish Stock on Another Marketplace:**  
POST /api/marketplaces/publish

**Publish the Same Stock on G2A with a Different Account:**  
POST /api/marketplaces/publish

**Automatically Reduce Stock:**  
POST /api/sales/update-stock

**Automatic Key Delivery:**  
POST /api/orders/deliver

#### ****5. Monetization Model****

* **Option 1:** Pay-per-key sold (e.g., $0.10 per key).
* **Option 2:** Monthly subscription with access to different tiers.

#### ****6. Development Roadmap****

* **Phase 1:** Backend - Authentication, supplier API integration, stock synchronization.
* **Phase 2:** Frontend - Dashboard and user panel.
* **Phase 3:** Marketplace integrations (Gamivo, Amazon, etc.).
* **Phase 4:** Payment and billing implementation.
* **Phase 5:** Beta testing and optimization.

Hello Tony,

We have conducted a full review of the project, including backend, frontend, and API implementations. After two weeks (half of the agreed four-week period), the progress is highly unsatisfactory. Below is a detailed assessment:

Backend Issues:

APIs Implemented: User, Order, Product, and API Management endpoints are functional, but they are not connected with the frontend.

Missing APIs: There are no endpoints for subscription management (/api/subscription) or dashboard metrics (/api/metrics).

Marketplace Integration: No progress on integrating Amazon or Gamivo marketplaces.

Security Issues: Routes such as /profile and /admin/users are accessible without proper authentication due to errors in auth.js.

Lack of Rate Limiting: There is no protection against brute-force attacks.

Frontend Issues:

API Management Section: The APIIntegration.jsx component is broken and cannot connect to the backend due to issues with axios.post.

Dashboard Issues: Dashboard.jsx displays hardcoded static data instead of fetching real metrics from the backend.

No Subscription Management: There is no interface for managing user plans or subscriptions.

Broken Checkout Process: The payment process in Payment.jsx fails with a server error (500).

Profile Security Flaw: Profile.jsx does not verify authentication tokens, making it possible to view user profiles without logging in.

No Responsive Design: CSS files such as Dashboard.css and Home.css lack media queries, making the site unusable on mobile devices.

Missing Product Publishing: NewProduct.jsx is incomplete and cannot add products.

Poor Form Validation: Forms such as SignUp.jsx and NewAPI.jsx lack proper input validations.

Middleware and Security Issues:

Broken Authentication Middleware: The auth.js file fails to correctly validate tokens, allowing unauthorized access.

No Rate Limiting: The project does not implement any protection against brute-force attacks (express-rate-limit is not configured).

Insufficient Error Handling: The error middleware captures only basic errors and lacks proper logging.

Immediate Action Required (Next 5 Days):

To ensure progress, we require the following actions within the next 5 days:

Code Submission: Upload the complete project to Workana/GitHub immediately.

Demo: Provide a live demonstration of functional API endpoints and a working dashboard.

Backend Fixes:

Implement /api/subscription endpoints for managing user plans.

Implement /api/metrics for real-time dashboard analytics.

Secure routes in auth.js and fix token validation issues.

Add at least one marketplace integration (Amazon or Gamivo).

Implement rate limiting to prevent brute-force attacks.

Frontend Fixes:

Fix APIIntegration.jsx to connect properly to backend endpoints.

Update Dashboard.jsx to show real data from /api/metrics.

Complete NewProduct.jsx to allow product creation.

Add proper authentication protection to Profile.jsx.

Make Dashboard.css and Home.css fully responsive.

Implement proper input validation on all forms. Admin

**Subject:** Project Status Update and Required Fixes for Payment Approval

Dear [Recipient's Name],

**Rmitek OÜ – Project Review: API Integration System for Multi-Marketplace Dropshipping**

Following our review of the current state of the dropshipping platform, we’ve compared the progress against the original project requirements. Based on our analysis, the project is approximately **50-60% complete**, not the previously stated 70%.

Due to the missing and incomplete functionalities outlined below, we cannot approve the release of additional funds until these issues are resolved.

## ****Key Issues and Required Fixes****

### 1. ****Missing Integration with Multiple Marketplaces****

* **Requirement:** Users must import and resell stock across various marketplaces with price adjustments and synchronization.
* **Issues:**
  + Integration only exists for G2A; missing for Gamivo, Amazon, etc.
  + No backend endpoints for additional marketplaces.
  + No stock export functionality.
* **Required Fixes:**
  + Develop API endpoints for multi-marketplace integration.
  + Implement backend logic for stock import/export.
  + Provide a UI for managing marketplace connections.

### 2. ****Missing Subscription System for API Access****

* **Requirement:** Users must subscribe and pay for API access.
* **Issues:**
  + No payment system or verification after payment.
  + No subscription data storage or admin controls.
* **Required Fixes:**
  + Implement Stripe/PayPal subscription payments.
  + Enable API access after payment.
  + Add admin panel controls for subscription management.

### 3. ****Missing API Credential Management****

* **Requirement:** Users receive unique API credentials upon subscription.
* **Issues:**
  + No credential generation or retrieval system.
  + No API key management (reset, revoke, update).
* **Required Fixes:**
  + Generate credentials upon subscription.
  + Create API endpoints for credential retrieval.
  + Add admin features to manage API keys.

### 4. ****Missing Manual API Access Control for Admins****

* **Requirement:** Admins must manually grant API access when needed.
* **Issues:**
  + No admin control for enabling/disabling API access.
* **Required Fixes:**
  + Add admin panel for manual API activation.
  + Store activation status per user in the database.

### 5. ****Missing Stock Export Functionality****

* **Requirement:** Users must export stock to external marketplaces.
* **Issues:**
  + No API endpoint or UI for stock exports.
* **Required Fixes:**
  + Develop stock export API endpoints.
  + Implement UI for stock export management.

### 6. ****Missing Automatic Key Delivery System****

* **Requirement:** The system must automatically deliver product keys after a sale.
* **Issues:**
  + No verified key delivery system or working endpoint.
* **Required Fixes:**
  + Implement and verify automatic key delivery.
  + Test order fulfillment to ensure successful key dispatch.

### 7. ****Missing Multi-Account Publishing in G2A****

* **Requirement:** Users must publish stock under multiple G2A accounts.
* **Issues:**
  + No option for multi-account publishing.
* **Required Fixes:**
  + Implement multi-account publishing functionality.
  + Add a UI section to manage multiple G2A accounts.

### 8. ****Missing Security and API Key Management****

* **Requirement:** Secure API key storage and management.
* **Issues:**
  + API keys are visible in the UI.
  + No encryption or security protocols for stored keys.
* **Required Fixes:**
  + Hide API credentials (only show after authentication).
  + Encrypt API keys in the database.
  + Implement API rate limiting and enhance security protocols.

## ****Conclusion & Payment Decision****

* **Current Completion:** ~50-60%
* **Payment Request:** **Rejected**

While some functionality is in place, critical features remain missing or incomplete. Given the current state, we cannot approve the requested payment until the missing features are implemented and tested.

## ****Next Steps:****

1. Complete API functionalities for importing/exporting stock.
2. Develop subscription and API access management systems.
3. Enable admin controls for API activation.
4. Enhance API key security and storage.
5. Test and verify automatic key delivery.

Please prioritize these tasks to align with the project’s original requirements. Let us know once the pending work is complete, and we’ll proceed with payment evaluation.

Best regards,  
**Rmitek OÜ Team**

🚨 CRITICAL ISSUES THAT MUST BE FIXED IMMEDIATELY:

❌ 1. Key Delivery System (Not Implemented)

The system does not automatically deliver keys to customers, which is a fundamental requirement.

No webhook integration with G2A to confirm purchases and automate key delivery.

Expected Fix: Implement a working API (POST /api/orders/deliver) to handle automatic key distribution.

❌ 2. Subscription-Based System (Not Implemented)

The dashboard does not function as a subscription-based service.

Users must be able to subscribe, make a payment, and access export/import functionalities after payment.

Expected Fix: Implement a Stripe/PayPal subscription system that unlocks API access only after a successful payment.

❌ 3. API Credentials for Our Own API (Missing)

Users do not receive API credentials after subscribing.

No Client ID, Client Secret, API Key, or Token System is in place.

Expected Fix: Implement an API credential system where each user receives secure API credentials upon subscription.

❌ 4. Multi-Marketplace Export (Not Working)

The system only attempts to export to G2A, but there is no proof that it actually works.

No support for exporting stock to Amazon, Gamivo, eBay, Allegro, or other marketplaces.

Expected Fix: Create API endpoints to allow stock synchronization with multiple platforms.

❌ 5. Secure API & Admin Panel for User Management (Missing)

No admin panel for managing user subscriptions and API access.

API credentials are not securely stored or encrypted.

Expected Fix: Implement proper admin controls for managing API access, users, and subscriptions.

❌ 6. Product Deletion Does Not Work

Products disappear visually, but they are NOT deleted from the database.

Expected Fix: Implement proper deletion logic to remove products permanently from MongoDB.

❌ 7. Mobile Optimization (Broken)

The platform does not work properly on mobile devices.

Expected Fix: Implement responsive design fixes so the platform works on all screen sizes.

⚠️ FINAL DEADLINE: MARCH 11, 2025

This is the final warning. You have 7 days to fully fix all missing functionalities.

If these issues are not resolved by March 11, we will:

1️⃣ Freeze all remaining payments.

2️⃣ File a dispute on Workana for contract non-compliance.

3️⃣ Take legal action if necessary.

We expect daily progress updates and a clear timeline for each missing feature. No more delays.

🚨 Confirm immediately that you understand this deadline and will meet the requirements.

Best regards,

Administration – Irmitek OÜ